Meeting 3/23

1. What have you accomplished since last meeting?
2. Are there any obstacles in the way of reaching your goal?
3. What will you get done by the next meeting?

Prerana(Programmer) and Varshi

1. We found open source code for the last subtask in Task #1.
2. Scrum Master Needed: No
3. We will work on the rest Task #3..

Arpita(Programmer) and Maya:

1. They found Task #2 as open source code.
2. They’re working on running the code on the Virtual Machine.
   1. No assistance is needed from Scrum Master
3. They will work on integrating the code into the Virtual Machine and also the download functionality (Task #4)

Mitali(Programmer) and Tanuja:

1. They completed all of Task #1 and part of Task #3 by finding open source code.
2. Scrum Master Needed: No
3. They will work on highlighting and PDF exporting.